TownePlace Suites Project – Progress Update (Mar 18, 2025)  
📍 Location: Sydney, BC  
  
Our non-combustible steel stud framing, which began installation on January 6, 2025, has now reached the roof in just 10 weeks—a testament to our team's efficiency and commitment to excellence.

As we near project completion, interior framing, along with mechanical and electrical rough-ins, is progressing smoothly below. With precise planning, skilled execution, and tight schedule control, we are delivering a durable, high-quality structure built to last.

Every milestone brings us closer to the finish line—stay tuned for the final reveal! 🏗️  
  
🔗 Explore more project photos: